# IRIS Business Warehouse

# Legacy Business Warehouse Project

## Blueprint Specification

# Executive Summary

June 8, 2000

The UT IRIS Business Warehouse project is in reality two projects: the establishment of a Legacy Business Warehouse (LBW) to preserve and provide continuing computer access to legacy master and detail data; and, the establishment of an IRIS Business Warehouse (IBW) providing full access to IRIS financial and human resources data for query, reporting and decision support systems, once UT’s IRIS transaction processing system has been implemented.

This “Blueprint” addresses only the LBW project.   An IBW Blueprint will be developed later in the IRIS project.   The LBW will “go live” concurrent with the implementation of IRIS (April 2, 2001) and LBW data will be frozen at that point in time. No keyed relationship is planned between IRIS data and legacy data.

Within the scope of the LBW project is the extraction of legacy data from ten (10) mainframe based data sources, identified by the project team as important for preservation and continued access via computer.   These sources include the University’s financial, grant and contract, purchasing, human resources and payroll data, dating back as far as 1981.     The “reverse conversion” of R/3 data, the retroactive adjustment of legacy data, and pre-defined reports beyond templates and examples are beyond the scope of the LBW project.

Data extracted from these sources will be manipulated outside of the BW framework for loading into the LBW as InfoCubes.   The LBW will not use any SAP BW delivered structures; all InfoObjects will be designed and developed from scratch by the BW Technical Support team.     Special data handling will be required to accommodate legacy data stored in non-positional arrays, situations where the interpretation of a data element is dependent upon the value of a related data element.   Full normalization of transaction data in those situations will not be ensured.

The BW Explorer query, decision support and reporting tool will be the data access tool  supported  for the implementation of the LBW.   Additional, non-SAP OLAP tools will be evaluated for selection  and use with the LBW and IBW as the IRIS project matures.

LBW security will be a “role based” security strategy consistent with IRIS security.   Four end user roles have been identified:  financial query developer, human resources query developer, financial report developer and human resources report developer.    Query developers are strategic users identified within the central administration of each business area who will have unrestricted access to all LBW data.   These query developers will  establish general query templates providing access to financial data that will enable a wide audience of report developers to develop end user queries and reports as they see fit.

End user training and change management will be provided in concert with the IRIS Change Management team.   Specific BW Explorer training will be provided to a population of LBW end users expected to be relatively small.    Only a score or less strategic query developers are anticipated and no more than a two hundred report developers.      User training will begin with the BW project team who will participate in the testing and quality assurance activities of the project and continue with the business area strategic users.     Report developer end user training is expected to continue well beyond the implementation of the IRIS system and encompass and compliment IBW training.

The LBW technical environment provides for development, quality assurance and production server platforms.    These environments are UNIX based and structured for the staging of system modifications and changes by the SAP transport system.   The production system LBW is on an independent and powerful, IBM RS/6000 S80 server, sized to accommodate many hundreds of users.    At this point a BW specific SAPGUI client will be required on each desktop computer needing access to the LBW as well as BW Explorer.

At least two remaining issues need to be addressed.   A facility is needed for non-SAP University systems to have referential access to chart of accounts and payroll  employment status data.   The strategy is to provide this facility via the IBW, allowing users to extract needed referential data on demand.    The second issue is the disposition of legacy data not planned for inclusion in the LBW.   At some point this data must be either abandoned or archived.